## Slide 1
<PROJECT NAME>
Kick-off Meeting
Date: YYYY.MM.DD

## Slide 2
1
Project Summary
2
Project Organization
3
Role And Responsibility
4
Master Schedule
5
Deliverables
6
Communication & Reporting
7
Working Model & Process
8
Performance Metric Measurement
9
Constraint and Assumptions
10
Risk Management
11
Security Assurance
12
Working space
13
Standard process
14
<Additional>
15
<Additional>
Content
↘

## Slide 3
Project Summary
Project Vision/Mission
  UX/UI reorganization and mobile sales advancement.
Project Scope
  Development scope will be included
    Setting up the local Development Environment
    Performing the Basic Design, Detail Design, Coding, Unit Test, Integration Test.
    Deploying the source code packages
    Supporting UAT/System test
Project Period
  Design: yyyy/MM/dd ~ yyyy/MM/dd
  Coding: yyyy/MM/dd ~ yyyy/MM/dd
  UT&IT: yyyy/MM/dd ~ yyyy/MM/dd
  Support UAT: yyyy/MM/dd ~ yyyy/MM/dd

## Slide 4
2. Project Organization
LG CNS
FPT KOREA
FPT DA NANG
Senior Manager
ABC
FPT-Onsite PM
ABC
Delivery Manager
ABC
Operation Manager ABC
Technical Leader
ABC
Project Team
Developer/Tester
X members
Korean BA/Communicator
ABC
Project Leaders
ABC
QC
ABC
Project Manager
ABC

## Slide 5
3. Role And Responsibility
Name | Role | Responsibility
ABC | Operation Manager/ Senior Manager | ODC (Offshore Delivery Center) main contact point Predict ODC resources needed to reach objectives, prepare ODC budgets, scope of work, and play a hands-on, lead role in managing budget and other resources in an effective and efficient manner Play a lead role in determining and monitoring performance metrics for the ODC's projects initiatives to measure progress and identify areas for improvement Develop and deliver comprehensive analysis and final reports for stakeholders, including evaluations of ODC feasibility and achieved met
ABC | Delivery Manager (DM) | Preparing master plan and profit & lost for all projects Work with customer’s project manager to collect needs of projects from departments Responsible for coordinating with customer’s project manager in solving project problems/ issues Review and responsible for assessment report/ estimation/ proposal
ABC | Project Manager(PM)/ Team leader | Offshore project development team main contact point Manage and responsible for project's progress, quality, scope, cost Task assignment and monitoring of team members Organize meeting/ workshop, detect and resolve issues Review and responsible for assessment report/ estimation/ proposal
ABC | Business analyst (BA) | Work with customer’s project manager or onsiter to get requirements, make system specification documents and transfer to development team Study requirement based on customer’s request Communicate and transfer to the development team to ensure understanding exactly customer requirement Support team and manage the Q&A Confirmation about the function requirement with Business user or Product owner Verify and responsible for output of development base on business requirement

## Slide 6
3. Role And Responsibility (Cont.)
Name | Role | Responsibility
ABC | Developer (Dev) | Performing the work of the assessment phase Coding, unit testing and give the commitment for quality and task completion
ABC | Tester/QA | Performing the work of IT (Integration Test) and ST (System Test) including Test View-Point, Test Scenarios, Test Plan, Test Case, Test Result Commitment for quality and task completion
ABC | Quality Control | Follow and control project process

## Slide 7
4. Master Schedule

## Slide 8
100% of User Stories/Use Cases have been completed, including coding, testing, bug/defect fixing, and committed source code, as committed in the Sprint backlog. | User stories must be approved by the Product Owner prior to the sprint grooming. | There are no showstopper or blocker defects. | The Product Owner is responsible for providing sign-off for each sprint.
LG CNS and FPT will apply the following criteria to determine whether deliverables are accepted or not
Sprint Acceptance Criteria
Project Acceptance Criteria
All requirements and deliverables have been formally verified and approved. • 100% of User Stories/Use Cases have been completed, including coding, testing, bug/defect fixing, and committed source code. | There are no showstopper or blocker defects. | User Acceptance Testing (UAT) has been completed and signed off by the designated team from LG CNS | The UAT test cases provided by the client will serve as the basis for acceptance.
5. Deliverables
Agile Methodology
 | Items | Frequency
1 | Database Design document (DDD) | Every Sprint Release (if there any changes)
2 | SRS & Mockup documents | Every Sprint Release
3 | Release Notes | Every Sprint Release
4 | Test Report | Every Sprint Release
5 | Source Code | Every Sprint Release
6 | Installation Guide | Final Release
FPT will deliver the following items to LG CNS in a timely fashion, which will be subject to review and approval by LG CNS. Any additional items not included in the provided list may have an impact on the project's cost and schedule and will be managed as part of the change management process.

## Slide 9
5. Deliverables (Cont.)
Period | Deliverable | Acceptance Criteria
Preparation | Assessment about input of LG CNS | FPT: All requirement of LG CNS must be fully understanded
Detailed Design | Detailed design | LG CNS will check, review and approve all deliverables follow the schedule agreed by FPT and LG CNS
Coding + Unit Testing | Source code UTC/UTR | FPT: The code has fully covered and correctly complied with requirement and coding convention FPT: Follow the coding convention & checklist. FPT: Reflects all requirements (including Q&A) in source code. LG CNS: All comments must be fully reflected / fixed.
Support UAT | Source Code UTC/UTR | LG CNS: All defects must be fixed & deployed fully without any problems
Waterfall Methodology

## Slide 10
6. Communication & Reporting
(1) Official channels: Issue Tracker, Email, Conference Call, Wiki
+ Issue Tracker: for managing all tasks, bugs
+ Email: for official requests
+ Conference Call: for weekly meeting, demo
+ Wiki: for knowledge base, knowledge sharing
(2) Quick channels: Workplace, Group Chatting, Face2Face
+ Workplace: for general sharing, notification to all teams
+ Group Chatting: for quick discussion with all teams
+ Face2Face: for quick discussion (@Korea side)
Communication Tools
Issue Tracker
Email
Conference Call
Face 2 Face
Wiki
Group Chatting
Workplace
Communication Model
PM
…
TL
Developer
PM
…
Team Leader
LG CNS
FPT
Communication Channels
HelpDesk for LG CNS PM Link: https://forms.office.com/r/sFnJ31FKk1

## Slide 11
6. Communication & Reporting
Communication Type | Route | Information | Method/ Tool | When
Kick-off Meeting | PM ➝ LG CNS | ・ Introduce about the project ・ Review project plan ・ Review risk / issue project. | Meeting | TBD
Weekly Meeting | FPT, LG CNS | ・ Review progress ・ Review issue is facing | Teams | Weekly Thursday
Q&A | PM, PTL ➝ LG CNS | ・ Add Q&A | Wire Wiki/Excel | Anytime
Chat/Video Conference | FPT ➝ LG CNS | ・ Quick communication in inform form (Q&A / bug LG CNS priority confirm, issues urgent (not including analysis), ...) | Teams | Anytime
Deliver Product | PM ➝ LG CNS | ・ Release / release note products are uploaded to the agreed folder. ・ Email delivery after successful upload. | Mail | End of stage
Escalate | PMO/BOD ➝ LG CNS | Escalate serious issues affecting the project (security, quality, progress ...) | Mail | Anytime
Communication Type | Route | Information | Method/ Tool | When
Daily Task Report | DEV ➝PTL/ PM | ・ Report task progress everyday ・ Report issue encountered. | Excel | Daily 4:30 PM
 | DEV ➝ TL | ・ Add Q&A ・ Report issue | Wire wiki, Report | Anytime
Task Assign | PM/PTL ➝ DEV | ・ Assign daily task | WBS | 
Daily Meeting | Team ➝ PM | ・ Report task progress everyday ・ Report issue encountered. | Standing | Daily 8:30
Chat | FAW | ・ Push / Remind | FAW | Anytime
Communication to LG CNS
Project Task tracking

## Slide 12
7. Working Model & Process
Agile Methodology
Insert image that is relevant to Project below. Sample given below.
(a) Development Model

## Slide 13
7. Working Model & Process
WATERFALL
1
The BA group performed an analysis of the requirements assigned to LG CNS and produced the High-Level Design
REQUIREMENT ANALYSIS
The Development Team is based on the results of analysis and implementation of the Detail Design
DESIGN
Development Team has implemented Coding according to Design that has been reviewed & approved
IMPLEMENTATION
Create test case and verify source code (Black-Box & White Box)
VERIFICATION
MAINTENANCE
Once completed all will move on to the maintenance Iteration
2
3
4
(a) Development Model
Waterfall Methodology

## Slide 14
7. Working Model & Process
(b) Development Process
Transfer
- All team
- Review
- Feedback
Define Solution
- Collects
- Discuss
- Finally
Coding
- Coding convention
Unit Test
- Check list
- Basic cases
Review
- Self Review
- Group Review
Deliver to LG CNS

## Slide 15
7. Working Model & Process
(c) Change Request Process
  The Requirement Specification must be approved before coding.
  If any updates are requested after approving, FPT must determine if they are Change Requests or Defect
Defect
(Bug)
Defects are issues that do not match the requirements
Defects are covered under the warranty and will be fixed based on the priority of the issue
Change Request (Enhancement)
Change Requests are updates to the requirements
FPT will estimate the effort involved to implement the request and obtain approval for the additional cost

## Slide 16
7. Working Model & Process
(d) Quality Assurance
(※1) Select the Group review function / screen according to the following conditions:
- Functions / screens are complex
- Function / screen performed for the first time
- Function / first screen of new member
Implement simultaneously for similar displays / functions
1. Prepare Project
2. Assessment
3. Coding
4. Unit Testing
Self review
TL review
Group review
(※1)
Review
Strategy
LG CNS review
Comments/bugs
6. Support bug fixing
5. Deployment

## Slide 17
7. Working Model & Process
(e) Task and Issue Management System
Bug Resolving Chart
Testcase Execution
Task Processing Chart
Project Dashboard
Workflow of Wire wiki Tasks
(f) Issues Escalation Path
Level 1 Escalation (In Team)
Manager/Customer
Email/Phone/Chat
Level 2 Escalation (In Project)
Onsite PM (FPT Korea)
Email/Phone/Chat
Level 3 Escalation (Out of Project)
Delivery Head (FPT Korea)
Email/Phone/Chat
Highest Level Escalation (Company Level)
FPT Software BOD
Email/Phone/Chat

## Slide 18
8. Performance Metric Measurement
Category | Metric | Formula | Norm |  | 
 |  |  | Red | Neutral | Green
Performance | Development productivity based on LG CNS standard | LG CNS Standard Productivity/ FPT Actual Productivity (MD/Function) | > 70% | 75% | < 80%
The norm is referenced from similar projects with the same Technology, Development Scope and Business Domain.
Productivity is calculated monthly based on the template agreed upon with LG CNS.

## Slide 19
9. Constraint And Assumptions
# | Description | Type | PIC
1 | LG CNS has to provide environment construction procedure manual for the target development/testing system. It also include software related to the target development system, third parties (including licenses if necessary) | Environment | LG CNS
2 | For high priority questions, LG CNS feedback time is within 1 day For medium / low priority questions, LG CNS feedback time is within 2 days In case of urgent need or need further investigation, the deadline feedback will be discussed | Communication | LG CNS
3 | All change request (if any) must be approved before development starting. | Scope | FPT/LG CNS
Dependency, Constraint
The following dependency/constraint can be changed depending the information of response or answer from LG CNS
Assumptions
# | Description
1 | LG CNS provide development environment for FPT
2 | Non-functional requirements (performance, security) are out of scope of FPT
3 | The Integration phase will be implemented by LG CNS, FPT only support fix bugs for LG CNS
4 | Architecture Design/Design/Testcases are out of scope of FPT
5 | FPT will confirm with LG CNS for library/plugin/widget/3rd free license that use for development. LG CNS will provide & paid cost for library/plugin/widget/3rd (if any)

## Slide 20
Risks identified as of today are listed below:
# | Category | Risk | Probability | Impact | Mitigation/ Contingency | Owner
1 | Required Skillset of Human resource | The project is assigning the senior developer, but since they are approaching the system for the first time, productivity may not be high, and the product quality may suffer. | High | Productivity, Quality | Mitigation Action: - Pair the senior developer with a more experienced LG CNS team member who is familiar with the system to mentor and guide them through the initial phases of development. - Implement regular code reviews and feedback sessions to ensure that any issues with productivity or product quality are identified and addressed promptly. Contingency Action: - Consider reallocating resources or adjusting team assignments if it becomes evident that the senior developer's unfamiliarity with the system is significantly impacting productivity or product quality. - Allocate a contingency budget to cover any potential delays or additional resources required due to the learning curve of the senior developer. | ABC
2 |  |  |  |  |  | 
3 |  |  |  |  |  | 
10. Risk Management

## Slide 21
11. Security Assurance
Client Security Tool | System Security Tool
McAfee Endpoint security (AV, Host IPS) | McAfee IDS/IPS, McAfee Web gateway (Proxy), McAfee ePO, Checkpoint Firewall
McAfee Host Firewall | ForeScout NAC
McAfee DLP Endpoint (Device Control) | CyRadar - Threat Detection, IBM QRadar SIEM
McAfee File and Removable Media Protection (encryption) | Rapid7 Nexpose, Rapid7 Nexpose, Acunetix, Nessus for Vulnerability scan, Penetration test of system
McAfee Application Control | ManageEngine AD Audit, AD Manager
ForeScout NAC client | Microsoft SCCM, Microsoft Office 365 EMS
No | Item | Description
1 | Security camera/door | Security cameras are working on at the all Entry Gates along with secure doors
2 | Hardware/devices | All assets of projects are kept inside room and managed to follow asset management process
3 | PC security | The data are not allowed to share/copy to portable devices without permission
4 | Email security | Email is monitored. The engineer cannot send data to other online storage.
ISO 27001:2013
(BS 7799 -2:2002)
International Security Standards
Security Room

## Slide 22
12. Working space – FPT Software Da Nang
DA NANG
FPT Complex Danang
Area
59、000 m2
Total capacity
10、000 employees
Phase 2 of 6、000 seats
completed in 2021
The workspaces are equipped with magnetic doors and permissions are set for individuals and groups.
The meeting rooms and workspaces are equipped with 24-hour surveillance cameras.
This project will be developed at FPT Offshore Da Nang, Vietnam. The workplace is equipped with sufficient capacity and meets the security standards as described in the RFP.

## Slide 23
12. Working space – FPT Software Da Nang
4.4. オフショア開発のセキュリティ対策
※ FPT's security regulations will be provided separately and explained during the project planning phase.
Security Standards (BS7799, ISO27001:2013)
Security Development Room
24x7 Surveillance Cameras (Data retention period: 3 months)
  PC chain locking, HDD encryption
  Magnetic card system (Log monitoring), Access control log
  All project documents are destroyed using a shredder machine.
  All customer assets (test devices, usb tokens) are managed in a locker cabinet with personnel tracking their usage.
Security regulations
  Restriction on email recipients
  Prohibition of document removal (use of paper shredder)
  Prohibition of writing to USB memory or CD/DVD
  Prohibition of photography, audio, and video recording
Security network
  Firewall
  Antivirus
Regular checks by customers
  Monthly confirmation through security check sheets provided by customers
  Annual visit by customers for direct verification (the timing of security audits by customers can be discussed separately)

## Slide 24
13. Standard Process - Overtime Process
Apply for all contract type
(Turnkey, T&M, Operation contract)
GDC Governance Team
GDC leader of each divisions
FPT DM/BrSE Leader
BrSE/Offshore PM
Send overtime request
LGCNS PM
Send OT Data
Feedback the reason to customer
Inform to related stakeholders
Review OT reasons
Do the OT tasks
Report OT Data to related stakeholders
Verify OT Data
Confirm
No
Yes
Catch up OT request information
Save OT Data Report
CC: LGCNS GDC
Estimate OT effort
Review OT effort
Confirm
No
Yes
Discuss with Offshore team
Record OT Data
CC: DM/BrSE Leader
Except for urgent cases, the OT request needs to be requested at least 1 day
Request OT with additional fee
Request OT by updated working time agreed by all parties (no additional fee)

## Slide 25
13. Standard Process - Replacement Process (From FPT)
Resignation
FPT DM/BrSE Leader
Offshore PM
Create Handover Plan + Propose New Candidate
GDC Governance Team
GDC leader of each divisions
Approve
Update
No
Yes
New Member
Old Member
LGCNS PM
Review
Approve
No
Yes
Inform: GDC weekly report
Report Handover tasks
Handover duration:
2 - 4 weeks
Review
Inform to LGCNS/GDC
Catch-up member resignation information
Request
Inform to LGCNS right at the time receive information from member
Evaluate GDC stability /strength/performance
Inform
Do Handover tasks
Approve

## Slide 26
13. Standard Process - Replacement Process (From FPT)
Changing Project
FPT DM/BrSE Leader
Offshore PM
Create Handover Plan + Propose New Candidate
GDC Governance Team
GDC leader of each divisions
Approve
Update
No
Yes
New Member
Old Member
LGCNS PM
Review
Approve
No
Yes
Report Handover tasks
Handover duration:
2 - 4 weeks
Inform to LGCNS/GDC >=45 days in advance.
Review
Catch-up member resignation information
Inform: GDC weekly report
Evaluate GDC stability /strength/performance
Inform
Do Handover tasks
Approve

## Slide 27
13. Standard Process - Replacement Process (Request by LG CNS)
FPT DM/BrSE Leader
Offshore PM
Create Handover Plan + Find New Candidate
GDC Governance Team
GDC leader of each divisions
Approve
Update
No
Yes
New Member
Old Member
LGCNS PM
Review
Approve
No
Yes
Report Handover tasks
Handover duration:
2 - 4 weeks
Request to replace members
Inform to GDC/FPT at least 30 days in advance.
Review
Discuss & Find The Root Cause/Countermeasure
Need to Replace ?
Feedback to LGCNS
No
Yes
Inform: GDC weekly report
Capture the processing progress and perspective of LG CNS PM
Inform
Approve
Do Handover tasks

## Slide 28
13. Standard Process - WFH (Work From Home) Process
Confirm
GDC Governance Team
GDC leader of each divisions
FPT DM/BrSE Leader
Offshore PM
BrSE/Offshore Member
Request
LGCNS PM
Accept backup proposal ?
Check backup proposal (method/person) in Onsite/Offshore team in case LGCNS need to contact in urgent case
Send WFH request + Backup proposal
Yes
No
Log ticket to get Thin Client + use FSOFT VDI from home
Approve
Yes
No
In case “No”: Specify the detail of reason
Record WFH Data
Work from home
Attach approval evidence with Ticket
Get confirmation from LGCNS is enough
(GDC is used in the backup case only)
*Important: Member have to use Thin Client (Laptop) configured by FPT IT to connect to LGCNS
Must connect to Fsoft VDI before connecting to LGCNS VDI
Inform: GDC weekly report

## Slide 29
13. Standard Process - Issue/Failure Reporting Process
Division | Disability Awareness/Reception | Report/Action on failure | Failure end report/post management
Workplace |  |  | 
Reporting system diagram |  |  | 
Code of Conduct |  |  | 
For all failures, Br.SE/Offshore reports the situation to Delivery Manager
Delivery Manager reports status based on company-wide failure rating criteria
  After notification of failure by first SMS, select one of SMS/Mail/Phone and report on the status of failure action and recovery completion
  Re-announcement of the status of interim measures regarding the status of measures for obstacles
  Sending SMS to normalize recovery completion
To prevent recurrence of similar disorders
Failure reporting management
*All disability reports
Be sure to contact GDC HQ
Must be provided
Failover
Disability Report
Recovery complete
Send SMS in case of failure
When action is delayed Share action status
Send SMS when recovery is completed
Immediately upon occurrence
Within 30 minutes of occurrence
Notice of scheduled action time
Action status
Estimated Completion Time
Work in Process
Guide to normalization immediately
Send SMS by grade
Ranking judgment
Delivery Manager determines the rating
GDC failure grade (grades 1, 2, 3)
failure
Situation Reception and Sharing
Fault end report
Disability report
Grade 1, 2, 3
Written report within 24 hours after recovery
Face-to-face report within 7 days of recovery
(Reported at Weekly meeting)
※ GDC HQ and development and innovation Team leader notified of the results(including failure reports)
※ Disability registration management
Target for sending SMS by grade | 
Grade 1 | Development Innovation Center Leader, FPT CEO, Development Innovation Team Leader, GDC Group, Delivery Manager Sales Manager, Project PM
2nd grade | Development Innovation Team leader, GDC Group, Delivery Manager, Sales Manager, Project PM
3rd grade | GDC Group, Delivery Manager, Sales Manager, Project PM
Delivery Manager
Br.SE/
Offshore PM
GDC HQ
Development Innovation Team Leader
Development Innovation Center Leader
FPT CEO
(Level 1)
(2nd, 3rd grade)

## Slide 30
13. Standard Process - Issue/Failure Grading Criteria (2/3)
Grade | The meaning of each severity level | Category |  |  | Resolution SLA
 |  | Application | Network | Server | 
1st Grade (Level1) | Critical service issues are those that result in commercial losses, operational disruptions, and negative impacts on both customers and our company's reputation. - In instances where there is a high likelihood of media exposure or significant media exposure - In situations where there is a potential for legal violations Service disruptions resulting in operational losses for both our company and the customer. Cases where service interruptions and system failures impact other systems. | Disruption of entire transactions across two or more modules. Disruption of interfaces No availability issues, but abnormal behavior. | Domestic/International WAN Backbone Network Center B/B LAN | Operational systems directly related to the unique business of the business unit. Operational systems directly related to overseas project systems. Interface systems Enterprise-wide common support systems | Within 2 hours
2nd Grade (Level2) | Non-Critical Service Issue If service is available through alternative systems. - Manual work is not considered an alternative system (Level 1 incident). | Disruption of entire transactions across one or more modules Interface delay Delay in scheduled/agreed-upon tasks | Domestic/International Tail WAN issue Domestic/International Site LAN issue Firewall H/W issue DNS/Mail Relay issue | Business support systems Non-business systems | Within 4 hours
3rd Grade (Level3) | Interruption of individual program transactions Minor disruptions affecting business operations Service not completely disrupted but experiencing some functional errors | Interruption of individual program transactions Regular tasks not executed | Unit Workgroup Network Issue | Specific departmental business system Promotional system for a unit department | Within 8 hours
If there are no criteria for grading customer issues, we can determine the severity of the issue based on our own severity criteria and considering the impact on the customer.

## Slide 31
13. Standard Process - Issue/Failure Grading Criteria (3/3)
구분 | 장애 영향 Factor |  | 시스템 등급(Biz Impact) |  |  |  | 장애 Check Point
 |  |  | 1 | 2 | 3 | 4 | 
Impact 정도 | 1. 영업적/재정적 손실 |  | 5 | 3 | 2 | - | 시스템 중단으로 고객의 Business의 영업 손실이 예상되는가? 해당 장애로 고객의 재무적 손실이 예상되는가? 해당 장애로 무작업이 발생하였는가?
 | 2. 브랜드 이미지 훼손 |  | 5 | 3 | 2 | - | 해당 장애가 언론에 노출되었거나 노출 가능성이 큰 가? 해당 장애로 법률적 소송이 예상되는가?
 | 3.고객 업무 | 핵심기능 업무중단 | 3 | 2 | 1 | - | 해당 장애로 수작업으로 업무를(핵심기능) 수행하는가? 해당 장애로 타 시스템에 영향을 주는가? (I/F 불가, Batch작업 중단 등)
 |  | 업무 효율 저하 | 2 | 1 | - | - | 해당 장애로 인한 업무를 대체 시스템으로 서비스 가능한가? (수작업은 대체 시스템으로 간주하지 않음) 업무 중단은 없지만, 업무 처리가 지연되었는가?
Impact 범위 | 4.사용자 | 외부고객 | 5 | 3 | 2 | - | 對 고객 서비스 시스템인가?(B2C)
 |  | 내부 사용자 전체 | 5 | 3 | 1 | 1 | 고객의 Main시스템으로 고객사 대부분의 사용자가(임직원 50%)영향을 받는가?
 |  | 내부 사용자 일부 | 2 | 1 | - | - | 50%이하 사용자가 영향을 받는가?
 | 5.시스템 | Critical 타 시스템 | 5 | 5 | 5 | 2 | 해당 장애로 다른 Critical 시스템에(1등급시스템) 영향을 주는가?
 |  | 시스템 내부 전체 | 3 | 2 | 1 | - | 해당 장애로 단일 시스템 전체에(또는 생산라인 30%이상) 영향을 주는가?
 |  | 시스템 단위 모듈 | 2 | 1 | - | - | 해당 장애로 단일 시스템의 일부 모듈/프로그램에(생산라인 30%미만) 영향을 주는가?
 | 6. 고객 인지 범위 | C-Level | 3 | 3 | 3 | - | 고객의 C-Level까지 보고/인지되었는가?
 |  | 주요실무조직 | 2 | 1 | 1 | - | 해당 시스템 主 시용 조직 또는 CIO 조직(정보전략)
 |  | 일반 사용자 | 1 | 1 | - | - | 
Determining the severity of issue from Biz Impact perspective by integrating the impact Factor with System Importance Ratings.
For organizations that have not defined ratings for each system, severity is assessed based on the seriousness of the incident using a checkpoint questionnaire, and assigned a corresponding score (0-5).
Issue Severity Rating Table
Grade determination based on the total sum of Impact scores
※ 장애 복구 목표시간 초과 시 1등급 상향 조정 - 1등급 : 2시간 / 2등급 : 4시간 / 3등급 : 8시간
Impact 점수 | 15점 이상 | 10점 ~ 14점 | 5점 ~ 9점 | 4점 이하
장애 등급 | 1등급 | 2등급 | 3등급 | 4등급(이벤트)

## Slide 32
13. Standard Process - Drop/Postpone/Delay Project Process
FPT DM/BrSE Leader
Offshore PM
GDC Governance Team
GDC leader of each divisions
Approve
Update
No
Yes
LG CNS
Review
Approve
No
Release members
Yes
Inform: GDC weekly report
Report to FPT DM/BrSE Leader
Request drop/ postpone/delay project
Create drop/postpone/delay quotation
Report to GDC to arrange other works for released members
Inform offshore team
# | Category | Explanation
1 | Scope | LGCNS requested to postpone the project after starting project LGCNS requested to stop the project after confirming quotation LGCNS requested to delay the start date of project after confirming quotation
2 | Formula For Postpone Quotation | Drop/Postpone/Delay Quotation (MM) = actual spent working days / 20
Request date after project start date
No
Yes
Record released members
Efficiently manage released resource pool.
Suggest allocating released members in other project.

## Slide 33
13. Standard Process - Security Compliance Process
IT ISM
Members
Offshore PM
Worksteam leader
FPT Korea DM
Evaluate situation and Collect information from team
Notice suspicious email (phishing email).
GDC Governance Team
GDC leader of each divisions
LGCNS PM
Analyze Security Vulnerability
Inform
Inform
Review/Collect report from PM
Review report
Inform within 24h in advance.
Interacted/clicked on a suspicious email
Inform within 2h in advance.
Analyze Incidents
No
Yes
Inform result
Conduct preventive actions/remedial actions
Conduct preventive actions with member
Inform
Don’t provide more information and interact with email/website
Disconnect device/cloud from the network
Scan system/cloud for Malware
Backup files
Collect information from team
Review/Collect report from PM
Review report
Consult on actions and inform LG CNS IT
Preventive Scenario
Incident Scenario
Report to LG CNS Security team
Report to LG CNS Security team
Don’t forward email
from LG CNS domain
to FPT domain
Warning announcement for all PMO
Warning announcement for all PMO
Inform

## Slide 34
THANK YOU!
Contact Person: Mr/Ms. ABC
Project Manager
Email: abc@fpt.com
↘